# Tasks for Science Museum Project

For this gantt sheet, I have decided to include a «cruical» timeline with the main tasks going down the waterfall. These will be displayed above the orange thick line, seperating them from the smaller tasks.

Beneath the orange line, the tasks that must be completed will be displayed within their «main task group» between the Horizontal Color lines. This will help keep track of smaller tasks that has to be completed in order to «check» the main task above the orange line. The minor tasks are also grouped in such way that they «match» their main timeline by using a vertical arrow line. In order for the next build phase too start, all the tasks must be completed. This will also give a good indication on where I am according to schedule. The Green glowing bar shows «today». The red bars are eventually filled with green as the task move along – indicating its completion.

## Main Tasks

* Research
* Design
* HTML/CSS
* Testing
* Report

### Minor Tasks

#### Research:

* Create Gantt
* Analyse Assignment
* Write Schedule Report
* Planning Document
* Create Git Repo
* Arrange Folders
* Draw pencil sketches (4-6 pages)

#### Design

* Create Mood board/Style Tile (Color scheme, Typo,)
* Arrange pictures and content (Logo, Picture resizing etc.)
* Write status report, add it on the planning document
* Find CSS Inspiration and cleaver snippets

#### HTML/CSS

* Create HTML Markup (4-6 pages)
* Create CSS for Mobile Device
* Create CSS for Laptop
* Create CSS for Desktop
* Upload Page to site ([www.glennkey.no](http://www.glennkey.no))
* Test page through friends, family WCAG.
* Write Progression report, add too planning document

#### Submission

* Write Report, finish it
* Submit page to moodle

# Notes:

* Need to fix the images to fit the «front page»/Size Correction
* Need to fix the images to be more appealing for the header.
* Add Header images to fill alll navigation choices.
* In the explore page in the 3 column article, there should be a cover image after each article in mobile size (one column) 1 single cover image in the medium desktop (two column) and in the three column, keep the cover image but add the svg files/icons to the paragraphs
* Add the «get involved to explore.html» it should be its own section underneath the main, as a <*aside role=’’complementary’’*> element.
* Special Events, background elefant image needs a phone version
* Ant background in exhibition spaces needs to be made smaller and more mobile friendly
* Might consider making the sliders smaller in size